|  |
| --- |
| Harry |
| Olivia |
| Helen |
| Lee |

**Project Plan for Shop+**

Saturday 28th October: Research current apps and document initial ideas.

Sunday 29th October: Prepare for presentation of SHOP+.

Monday 30th October: Present the idea, build a team and assign the roles to each member.

Monday 30th October: Setup angular and make all the components

Monday 30th October: Refresh HTML and CSS knowledge

Monday 30th October: Help design logos.

Tuesday 31st October: Create an initial site map to understand the flow of the app.

Tuesday 31st October: Research how the router module works.

Tuesday 31st October: Assist Harry with the flow chart.

Thursday 2nd November: Start the web wireframes and complete.

Friday 3rd November: Make all the paths for each component

Friday 3rd November: Start the design for the web application in Photoshop.

Friday 3rd November: Create database online using MLAb & collection

Monday 6th November: Complete the mobile wireframes.

Monday 6th November: Add guards to login page

Tuesday 7th November: Market Research.

Tuesday 7th November: add html into the main pages

Wednesday 8th November: Start the design and components for the application. Logo and font experimentation.

Wednesday 8th November: Start angular services and data model to extract data

Thursday 9th November: Start the HTML so it functions for the pages.

Thursday 9th November: Starting HTML files.

Friday 10th November: Show Chris the work process so far.

Monday 13th November: Produce express code to produce CRUD operation on endpoints

Monday 13th November: Start the CSS and complete for all pages.

Monday 13th November: Working on CSS and complete most of the pages.

Wednesday 15th November: Complete the changes to the design advised by the group.

Wednesday 15th November: Debugging express code

Wednesday 15th November: Change CSS and complete all pages.

Thursday 16th November: Start the documentation for the Concept & Context and Design Concept folder.

Thursday 16th November: Go over html and CSS to brush up aesthetics of pages.

Thursday 16th November: Producing mongoDb database and changing HTML & CSS

Friday 17th November: Finish the documentation.

Friday 17th November: Debugging express and login page

Monday 20th November: Finalize the documentation for the project and complete reports.

Monday 20th November: Finish report documentation.

Monday 20h November: Finish report documentation.

Monday 20thNovember: Tidying code and debugging express code.